District of Columbia Municipal Regulations


2503
STOP WORK ORDERS

2503.1
The Department may issue a stop work order if it has determined that one (1) or more of the following conditions exists:  
(a) Noncompliance with a notice that requires corrective action; 

(b) Material false statement or misrepresentation of fact in an application that the Department approved for the project;

(c) During the project, the business license of a contractor or subcontractor is void, has expired, or has been suspended or revoked; 

(d) Work involving an activity regulated under the Critical Area rules is being conducted:

(1)
In violation of this chapter or Chapter 26; 

(2)
In an unsafe manner; or

(3) 
In a manner that poses a threat to the public health or the environment.

2503.2
A stop work order shall:

(a)
Have immediate effect;

(b)
Be issued in writing; and 

(c) 
Be provided to:

(1)
The person who has received an approval under this chapter or the person’s authorized representative;

(2)
The person doing the work; or

(3)
The person on site who is responsible for the work.

2503.3
The stop work order shall identify the:

(a) Location of the work;

(b) Corrective action or cessation required;

(c) 
Time period required to complete corrective action; 

(d) 
Reason for the order;

(e) Person issuing the order, including telephone contact, and, if available, email or other electronic means of address; and

(f) Steps to be taken to challenge or appeal the order. 

2503.4
The stop work order shall be:

(a) 
Posted at the property; and

(b) 
Served by registered mail, hand-delivery with certification of service to the person who received approval for the work or that person’s agent.

2503.5
No person shall remove a stop work order posted at a site without the Department’s written approval. 

2503.6
A person who continues work stopped by an order shall be in violation of this chapter for each day on which work is conducted, except for work:

(a) Required immediately to stabilize the activity and place the property in a safe and secure condition;

(b) 
That the Department orders; or

(c) 
Required immediately to eliminate an unsafe condition or threat to the public health or the environment.

SOURCE: Final Rulemaking published at 68 DCR 5254 (May 14, 2021).  
	
	Water and Sanitation
21 DCMR § 2503

	

	
	
	



