3803

CLAIMS BY CONTRACTORS AGAINST THE 
DISTRICT 

3803.1

If a contractor is unable to resolve a dispute arising under or relating to a 
contract through informal discussions, the contractor may file a written 
claim with the 
contracting officer in accordance with this section.

3803.2

The contractor's claim shall be in writing, shall be delivered in person or 
mailed 
by certified mail, return receipt requested, to the contracting officer, 
and shall contain at least the following:


(a)
A description of the claim and the amount in dispute;


(b)
Any data or other information in support of the claim;


(c)
A brief description of the contractor's efforts to resolve the dispute 
prior to filing the claim; and


(d)
The contractor's request for relief or other action by the contracting 
officer.

3803.3

The contracting officer may meet with the contractor in a further attempt 
to resolve the claim by agreement.

3803.4
The contracting officer shall issue a written decision on any claim within one-hundred twenty (120) days of receipt of such a claim, whenever possible taking into account factors such as the size and complexity of the claim and the adequacy of the information in support of the claim that the contractor provides.

3803.5

The contracting officer's written decision shall do the following:


(a)
Provide a description of the claim or dispute;


(b)
Refer to the pertinent contract terms;


(c)
State the factual areas of agreement and disagreement;


(d)
State the reasons for the decision, including any specific findings 
of fact, although specific findings of fact are not required and, if 
made, shall not be binding in any subsequent proceeding;


(e)
If all or any part of the claim is determined to be valid, determine 
the amount of monetary settlement, the contract adjustment to 
be made, or other relief to be granted;


(f)
Indicate that the written document is the contracting officer's final 
decision; and


(g)
Inform the contractor of its right to seek further redress by 
appealing the decision to the CAB.

3803.6
The contracting officer's decision shall be delivered in person or mailed by certified mail, return receipt requested, to the contractor.

3803.7

Any failure by the contracting officer to issue a decision on a claim within 
the required time period will be deemed to be a denial of the claim, and 
will authorize the commencement of an appeal to the CAB.

3803.8

If a contractor is unable to support any part of its claim and the contracting 
officer 
determines that the inability is attributable to a material 
misrepresentation of fact or fraud on the part of the contractor, the 
contractor shall be liable to the District for an amount equal to the 
unsupported part of the claim in addition to all costs to the District 
attributable to the cost of reviewing that part of the contractor's claim.

3803.9

Liability under § 3803.8 shall be determined within six (6) years of the 
commission of the misrepresentation of fact or fraud.

3803.10
The contracting officer’s decision shall be final and not subject to review unless the contractor timely commences an administrative appeal or action for judicial review as authorized by §§ 1004(a) and 1005(a) of the Act (D.C. Official Code §§ 2-360.04(a) and 2-360.05(a) (2011 Repl.).

3803.11

Pending final decision of an appeal, action or final settlement, a contractor 
shall proceed diligently with performance of the contract in accordance 
with the decision of the contracting officer.


SOURCE: Final Rulemaking published at 35 DCR 1708 (February 26, 1988); as amended by Emergency and Proposed Rulemaking published at 49 DCR 9348 (October 11, 2002) [EXPIRED]; as amended by Emergency Rulemaking published at 50 DCR 1050 (January 31, 2003) [EXPIRED]; as amended by Emergency Rulemaking published at 50 DCR 3205 (April 25, 2003) [EXPIRED]; as amended by Emergency Rulemaking published at 50 DCR 9271 (October 31, 2003) [EXPIRED]; as amended by Final Rulemaking published at 51 DCR 1432 (February 6, 2004); as amended by Notice of Emergency and Proposed Rulemaking published at 59 DCR 1786 (March 2, 2012)[EXPIRED]; as amended by Notice of Final Rulemaking published at 59 DCR 2911, 2913 (April 13, 2012).
